# Crewrite - Test Plan Document

# 1. Introduction

This section provides a high-level overview of the application under test and the purpose of the test plan.
This test plan covers the QA process for the Crewrite Pass Solution. It focuses on checking key features like Crew Definition, Crew Assignment, Time Entry, Approval, and Transfer to Oracle. The goal is to make sure everything works correctly and meets business needs, and the implementation type is new. Covered Oracle Fusion Modules are HCM, PPM, Payroll, Contract Billing and General Ledger.

# 2. Objectives

This section defines the key goals of testing the Crewrite Pass Solution, ensuring that all critical functionalities are verified and validated as per business requirements.

- Validate crew creation, assignment, and time entry workflows.

- Ensure correct approval flow for crew time submissions.

- Verify accurate transfer of approved time data to Oracle systems.

- Confirm proper linking of payroll costs to projects.

- Ensure data consistency and end-to-end integrity across all modules.

- Identify and resolve any defects before deployment to production.

# 3. Scope

This section outlines the boundaries of testing for the Crewrite Pass Solution, specifying which features and components will be covered and which are excluded from this phase.

In Scope:

- Crew Definition, including creation and validation of crew types (worker/equipment).

- Crew Assignment to specific projects or locations.

- Crew Time Entry, including regular hours, overtime, and absences.

- Approval workflow for submitted crew time data.

- Transfer of approved time data to Oracle (OTL/Payroll/Projects).

- Mobile application testing (if applicable).

- Validation of Payroll to Project cost mapping and reporting.

- Functional testing, regression testing, and integration testing within Crewrite modules.

Out of Scope:

- Non-functional testing such as performance, load, and security testing.

- Third-party system integrations are not directly related to Oracle.

- Testing of modules outside the Crewrite Pass Solution (e.g., Equipment Rite, Lean Rite).

# 4. Test Items

The following modules are included in the scope of testing for the Crewrite Pass Solution:

Crew Definition

- To create and manage crew groups (workers, equipment, supervisors).

Crew Assignment

- To assign defined crews to specific projects, shifts, or work locations.

Crew Time Entry

- To capture daily entries for assigned crews, including regular and overtime hours.

Time Entry Approval

- To review and approve crew-submitted time records by authorized approvers.

Transfer to Oracle

- To transfer approved time data to Oracle modules like OTL, Payroll, and Projects.

Payroll to Project Mapping

- To validate cost allocation from payroll to the appropriate project.

Crewrite Request

- To submit and approve corrections or modifications to crew time entries.

# 5. Test Types

The following types of testing will be conducted to ensure the Crewrite Pass Solution meets business and technical requirements:

1.Functional Testing

To validate that each module (e.g., Crew Definition, Assignment, Time Entry) functions as intended according to the business logic.

2.Integration Testing

To ensure smooth data flow and interaction between Crewrite modules and external systems like Oracle OTL, Payroll, and Projects.

3.Data Validation Testing

To ensure accuracy and completeness of crew time data throughout the approval and transfer processes.

4.Error/Negative Testing

To confirm proper error handling, such as preventing duplicate crew names or invalid entries.

5.Transfer Validation Testing

To validate successful and accurate transfer of data from Crewrite to Oracle.

# 6. Test Approach

Testing for the Crewrite Pass Solution will be carried out in a structured manner to ensure complete coverage of all functional and integration aspects. The following approach will be adopted:

Test Environment

- Testing will be conducted in the SIT, UAT environment, which mirrors the production setup to ensure accurate validation of business scenarios.

Test Execution

- Both manual testing and automated test cases (where applicable) will be used.

- Business-critical workflows such as Crew Definition, Assignment, Time Entry, Approval, and Transfer to Oracle will be manually verified.

# 7. Entry and Exit Criteria

This section defines the conditions that must be met before starting and completing the testing activities for the Crewrite Pass Solution.

Entry Criteria:

- Crewrite Pass Solution build is successfully deployed in the UAT environment.

- All required test data (e.g., crew records, project codes, assignment data) is available and validated.

- Test plan, test scenarios, and test cases are reviewed and approved.

- The required access is provided to all testers for relevant modules.

- Dependencies (if any) on external systems like Oracle are confirmed to be available for integration testing.

Exit Criteria:

- All planned test cases are executed with documented results.

- All P1 and P2 defects are resolved and retested successfully.

- No open critical or high-severity issues remain that block core functionality.

- Regression testing is completed and passed.

- The test summary report is prepared and signed off.

- Approval received from QA and business stakeholders for deployment readiness.

# 8. Test Deliverables

The following documents and reports will be prepared and shared as part of the testing phase for the Crewrite Pass Solution:

1.Test Plan

Outlines the testing scope, objectives, approach, and schedule.

2.Test Scenarios and Test Cases

Detailed test scenarios covering all functional and integration aspects of the solution.

3.Test Execution Report

Captures the status of executed test cases with pass/fail results and observations.

4.Defect Report

List of identified issues during testing, along with severity, status, and resolution details.

5.Test Summary Report

A final summary capturing overall testing progress, key findings, defect trends, and sign-off status.

# 9. Schedule

Below are the estimated timelines for each testing phase related to the Crewrite Pass Solution:

1. Test Planning

Activities: Preparation of the test plan, identification of test scenarios, and ensuring environmental readiness.

2. Test Case Preparation & Review

Activities: Drafting of functional and integration test cases followed by peer and stakeholder review.

3. Test Execution (SIT)

Activities: System Integration Testing across all in-scope modules and business workflows to validate end-to-end functionality.

4. UAT & Sign-Off

Activities: User Acceptance Testing by business users, capturing feedback, resolving issues, and obtaining final sign-off for deployment readiness.

# 10. Roles and Responsibilities

This section defines the key roles involved in the testing process and their responsibilities for the Crewrite Pass Solution:

QA Lead: Dinesh Neredu, Siva K
Tester: Karthik Mannuru
Dev Support: Bellaganti Divyaswini

# 11. Risks and Mitigation

This section outlines potential risks that may impact the testing of the Crewrite Pass Solution, along with planned mitigation strategies:

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Delay in UAT/QA environment readiness | Impacts overall testing timeline | Use backup QA environment or request early provisioning from infra team |
| Incomplete or invalid test data | Blocks test case execution | Prepare sample data sets in advance and validate with business team |
| Late delivery of development build | Reduces available testing time | Coordinate closely with dev team; plan for buffer in the schedule |
| Requirement changes during test execution | Causes rework of test cases | Lock requirements before test phase; use change control process |
| High defect volume in early cycles | Increases test cycle duration | Prioritize P1/P2 defects, perform daily triage and focused retesting |
| Limited availability of business users for UAT | Delays sign-off and feedback collection | Schedule UAT windows in advance and keep stakeholders informed |

# 12. Tools and Environment

This section lists the tools and environments that will be used during testing of the Crewrite Pass Solution.

Oracle Fusion Cloud SIT & UAT instances

# 13. Defect Management

This section describes the process for logging, tracking, and resolving defects identified during testing of the Crewrite Pass Solution.

VBCS and OIC will be used. Bugs will be triaged daily and prioritized based on severity.

# 14. Approval

The following stakeholders formally acknowledge that the testing activities for the Crewrite Pass Solution have been completed as per the defined scope and approved the results for deployment or next steps.

QA Manager: Aluguri Sri Charan

Project Manager: Siva K

Functional Owner: Karthik Mannuru